CLOUD-NATIVE MULTI-TENANT FINTECH PLATFORM
FOR MSME RETAILERS

4-Member Detailed Implementation & Task Distribution

FINAL: React Native app only • Microsoft Azure • AI/ML not required initially

# 1. Final Project Scope

One mobile-first MSME FinTech application. The dashboard is the Home screen inside the React Native app. No separate Next.js web dashboard. AI/ML is excluded from the initial implementation.

| Area | Final choice |
| --- | --- |
| Frontend | React Native + TypeScript mobile app only |
| Backend | Node.js + TypeScript + Express/Fastify |
| API | RESTful JSON, /api/v1 |
| Database | PostgreSQL on Azure Database for PostgreSQL Flexible Server |
| ORM | Prisma or Drizzle |
| Multi-tenancy | Shared DB + shared schema + tenant_id |
| Tenant isolation | PostgreSQL Row-Level Security (RLS) |
| Auth | JWT + bcrypt/Argon2 |
| Authorization | RBAC: Owner/Admin/Cashier as implemented |
| Containers | Docker |
| Registry | Azure Container Registry (ACR) |
| Compute | Azure Container Apps |
| Gateway | Azure Application Gateway |
| Object storage | Azure Blob Storage |
| Monitoring | Azure Monitor + Application Insights/Log Analytics |
| Secrets | Azure Key Vault |
| DNS | Azure DNS if custom domain is used |
| Networking | Azure VNet + NSGs where required |
| CI/CD | GitHub Actions |
| AI/ML | Not required initially |

# 2. Final Architecture

React Native App
   -> HTTPS/REST
Azure Application Gateway
   -> Azure Container Apps
      -> Node.js/TypeScript/Docker
      -> Azure Database for PostgreSQL
         -> tenant_id + PostgreSQL RLS
      -> Azure Blob Storage (PDF/media)

Azure Monitor + Application Insights/Log Analytics
Azure Key Vault
GitHub -> GitHub Actions -> ACR -> Container Apps

# 3. AWS -> Azure Changes

| AWS | Azure |
| --- | --- |
| ECS Fargate | Azure Container Apps |
| ECR | Azure Container Registry |
| RDS PostgreSQL | Azure Database for PostgreSQL Flexible Server |
| S3 | Azure Blob Storage |
| ALB | Azure Application Gateway |
| CloudWatch | Azure Monitor + Application Insights/Log Analytics |
| Route 53 | Azure DNS |
| ACM | Azure certificate/TLS handling + Key Vault where appropriate |
| IAM | Azure RBAC + Managed Identity |
| VPC | Azure VNet |
| Security Groups | Network Security Groups |
| Secrets Manager | Azure Key Vault |
| GitHub Actions | GitHub Actions, with Azure authentication/deployment steps |

# 4. Four-Member Distribution

| Member | Main work | Azure/cloud work |
| --- | --- | --- |
| 1 | React Native UI + navigation + API integration + dashboard | Use deployed Azure API; no infrastructure ownership |
| 2 | PostgreSQL + Prisma/Drizzle + Auth/JWT + RBAC + tenant isolation/RLS | Azure PostgreSQL Flexible Server + migrations |
| 3 | Sales/POS + inventory + purchases + customers + suppliers + expenses + ledger + reports | Dockerize backend + Azure Blob Storage integration |
| 4 | Azure infrastructure + DevOps + deployment | ACR + Container Apps + Application Gateway + Monitor + Key Vault + DNS/VNet/NSGs + GitHub Actions |

# 5. Member 1 — React Native Mobile App

Initialize React Native TypeScript project.

Login and registration screens.

Navigation and protected routes.

Home/Dashboard screen.

New Bill/POS screen.

Sales history/detail.

Products and Inventory.

Customers, credit and receive payment.

Suppliers, payables and payment.

Expenses.

Reports.

Profile/settings/logout.

Reusable UI components, validation, loading/error/empty states.

Axios/fetch API service and frontend types.

## 5.1 Stack

React Native + TypeScript

React Navigation

Axios/fetch

TanStack Query/React Query if desired

Secure mobile storage

Chart library

## 5.2 Screens

| Screen | Core functions |
| --- | --- |
| Login | Authenticate |
| Register | Create shop/tenant + first user |
| Home | Sales, cash received, expenses, low stock, pending credit, 7-day chart |
| New Bill | Products, quantity, customer, payment type, total |
| Sales | History and detail |
| Products | CRUD/deactivate |
| Inventory | Stock and restock |
| Customers | Credit, history, receive payment |
| Suppliers | Payables, history, payment |
| Expenses | Add/list expenses |
| Reports | Sales, revenue, COGS, gross/net profit |
| Settings | Profile and logout |

# 6. Member 2 — Database, Auth & Multi-Tenancy

Design PostgreSQL schema.

Prisma/Drizzle setup.

Migrations and seed data.

Registration creates tenant + first owner/admin.

Login/JWT generation and verification.

bcrypt/Argon2 password hashing.

RBAC middleware.

Extract tenant_id only from verified JWT.

RLS on every tenant-scoped table.

SET LOCAL app.current_tenant per DB transaction/connection.

Prevent pooled connection tenant-context leakage.

Deploy/configure Azure PostgreSQL Flexible Server.

## 6.1 Database Schema

| Table | Key columns | Purpose |
| --- | --- | --- |
| tenants | tenant_id PK, shop_name, gstin_number, address, subscription_tier | Shop/tenant |
| users | user_id PK, tenant_id FK, role, password_hash, email, created_at | Users |
| categories | category_id PK, tenant_id FK, name | Categories |
| products | product_id PK, tenant_id FK, category_id FK, name, sku, selling_price, cost_price, attributes JSONB, is_active | Catalog |
| inventory | inventory_id PK, tenant_id FK, product_id FK, stock_quantity, last_restocked_date | Stock |
| customers | customer_id PK, tenant_id FK, name, phone, credit_balance | Customer credit |
| suppliers | supplier_id PK, tenant_id FK, name, phone, payable_balance | Supplier payables |
| sales | sale_id PK, tenant_id FK, customer_id?, total_amount, tax_amount, payment_method, sale_date | Sales |
| sale_items | sale_item_id PK, tenant_id FK, sale_id FK, product_id FK, quantity, unit_price, line_total | Sale lines |
| purchases | purchase_id PK, tenant_id FK, supplier_id?, total_amount, purchase_date | Purchases |
| purchase_items | purchase_item_id PK, tenant_id FK, purchase_id FK, product_id FK, quantity, unit_cost, line_total | Purchase lines |
| expenses | expense_id PK, tenant_id FK, amount, category, description, expense_date | Expenses |
| transactions | transaction_id PK, tenant_id FK, entity_type, entity_id, amount, reference_type, reference_id, created_at | Unified ledger |

## 6.2 RLS flow

JWT -> verify -> extract tenant_id
   -> DB connection
   -> SET LOCAL app.current_tenant = '<uuid>'
   -> PostgreSQL RLS
   -> only current tenant rows

Critical: the mobile client must never send tenant_id as an authority field.

## 6.3 Member 2 endpoints

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/v1/auth/register | Create tenant + first user |
| POST | /api/v1/auth/login | Login + JWT |
| GET | /api/v1/me | Current user/tenant |
| GET | /api/v1/categories | List categories |
| POST | /api/v1/categories | Create category |
| PUT | /api/v1/categories/{id} | Update category |
| DELETE | /api/v1/categories/{id} | Deactivate category |
| GET | /api/v1/products | List products |
| POST | /api/v1/products | Create product |
| PUT | /api/v1/products/{id} | Update product |
| DELETE | /api/v1/products/{id} | Soft delete/deactivate |
| GET | /api/v1/inventory | List inventory |

# 7. Member 3 — Business Logic, Financials, Docker & Blob

Sales/POS logic.

Purchase processing.

Inventory decrement/increment.

Customer credit and supplier payable updates.

Customer/supplier payment flows.

Expenses.

Unified ledger transactions.

Revenue, COGS, gross profit and net profit.

Dashboard/report aggregation.

Atomic DB transactions and rollback.

Prevent negative inventory.

Concurrency protection using row locking or optimistic concurrency.

Create/test Dockerfile and /health.

Integrate Azure Blob Storage for invoices/media.

## 7.1 Financial rules

Revenue = SUM(SaleItems.line_total)
COGS = FIFO or Moving Average
Gross Profit = Revenue - COGS
Net Profit = Gross Profit - Expenses

Sale transaction:
validate stock -> insert sale -> sale_items -> reduce inventory
-> update credit if needed -> ledger -> COMMIT
Any failure -> ROLLBACK

## 7.2 Member 3 endpoints

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/v1/sales | Create sale atomically |
| GET | /api/v1/sales | Paginated sales |
| GET | /api/v1/sales/{id} | Sale detail |
| POST | /api/v1/purchases | Purchase + stock increase |
| GET | /api/v1/purchases | Purchase history |
| POST | /api/v1/expenses | Create expense |
| GET | /api/v1/expenses | Expense history |
| GET | /api/v1/customers | Customers/balances |
| POST | /api/v1/customers | Create customer |
| PUT | /api/v1/customers/{id} | Update customer |
| GET | /api/v1/customers/{id} | Customer history |
| POST | /api/v1/customers/{id}/payments | Receive payment |
| GET | /api/v1/suppliers | Suppliers/payables |
| POST | /api/v1/suppliers | Create supplier |
| PUT | /api/v1/suppliers/{id} | Update supplier |
| GET | /api/v1/suppliers/{id} | Supplier history |
| POST | /api/v1/suppliers/{id}/payments | Supplier payment |
| GET | /api/v1/ledger | Ledger |
| GET | /api/v1/reports/profit-loss | P&L |
| GET | /api/v1/reports/sales | Sales report |
| GET | /api/v1/dashboard/summary | Dashboard metrics |

## 7.3 Docker

Production Dockerfile.

Environment variables, no hard-coded secrets.

Health endpoint GET /health.

Local container test with PostgreSQL.

Container must be deployable by Member 4 without application-code changes.

## 7.4 Azure Blob

Node.js backend
   -> @azure/storage-blob
   -> Azure Storage Account / Blob Container
   -> PDF invoices / media

# 8. Member 4 — Azure Cloud & DevOps

Create Azure Resource Group(s).

Configure VNet/NSGs where required.

Create Azure Container Registry.

Create Container Apps environment and backend app.

Configure Application Gateway and HTTPS if used as public gateway.

Configure Azure Monitor + Application Insights/Log Analytics.

Configure Azure Key Vault.

Configure Azure DNS if custom domain is used.

Configure Managed Identity/Azure RBAC.

Create GitHub Actions deployment pipeline.

Document deployment, rollback and troubleshooting.

## 8.1 Azure components

| Service | Purpose |
| --- | --- |
| Azure Container Registry | Docker image registry |
| Azure Container Apps | Run backend containers |
| Application Gateway | External HTTP/HTTPS routing, TLS and application gateway features |
| Azure Database for PostgreSQL | Managed PostgreSQL |
| Azure Blob Storage | PDF/media storage |
| Azure Monitor | Metrics/alerts |
| Application Insights/Log Analytics | Application and centralized logs |
| Key Vault | Secrets/certificates |
| Azure DNS | DNS |
| VNet/NSGs | Networking and traffic control |
| Entra ID/RBAC/Managed Identity | Cloud permissions and service identity |

## 8.2 CI/CD

GitHub -> GitHub Actions -> tests -> Docker build
      -> Azure Container Registry -> Azure Container Apps
      -> health check -> new revision/traffic

# 9. Complete API Inventory

| Module | Endpoints |
| --- | --- |
| Auth | POST /api/v1/auth/register; POST /api/v1/auth/login; GET /api/v1/me |
| Categories | GET/POST /api/v1/categories; PUT/DELETE /api/v1/categories/{id} |
| Products | GET/POST /api/v1/products; PUT/DELETE /api/v1/products/{id} |
| Inventory | GET /api/v1/inventory; POST /api/v1/inventory/restock |
| Sales | POST /api/v1/sales; GET /api/v1/sales; GET /api/v1/sales/{id} |
| Purchases | POST /api/v1/purchases; GET /api/v1/purchases |
| Customers | GET/POST /api/v1/customers; PUT/GET /api/v1/customers/{id}; POST /api/v1/customers/{id}/payments |
| Suppliers | GET/POST /api/v1/suppliers; PUT/GET /api/v1/suppliers/{id}; POST /api/v1/suppliers/{id}/payments |
| Expenses | POST/GET /api/v1/expenses |
| Ledger | GET /api/v1/ledger |
| Reports | GET /api/v1/reports/sales; GET /api/v1/reports/profit-loss |
| Dashboard | GET /api/v1/dashboard/summary |
| Health | GET /health |

The blueprint explicitly provides the baseline auth, product, sales, purchase, expense and dashboard endpoints. The other endpoints above are implementation-level endpoints needed to complete the app.

# 10. API Rules & Security

Base: /api/v1
JSON only.
Do not accept tenant_id from the client.
Derive tenant_id from verified JWT.
Validate every request body.
Use consistent 400/401/403/404/409/422/500 errors.
Paginate large lists.
Use parameterized queries/ORM.
Protect secrets.
Use HTTPS in deployment.

# 11. Suggested Repository Structure

msme-fintech/
  mobile/                 # Member 1
  backend/
    src/
      modules/
        auth/ tenants/ users/
        products/ inventory/
        customers/ suppliers/
        sales/ purchases/
        expenses/ ledger/ dashboard/
      middleware/ db/ config/
    prisma/
    Dockerfile            # Member 3
  infrastructure/         # Member 4
    azure/
  .github/workflows/      # Member 4
  docs/
    api-spec.yaml
    erd.md
    deployment.md

# 12. Testing Responsibilities

| Area | Owner | Tests |
| --- | --- | --- |
| Mobile | 1 | Navigation, validation, loading/errors, API integration |
| Auth | 2 | Registration, login, invalid credentials, expired JWT |
| Tenant isolation | 2 | Tenant A cannot read/write Tenant B |
| Database/RLS | 2 | Migrations, constraints, RLS policies |
| Sales | 3 | Totals, stock, credit, rollback |
| Concurrency | 3 | Two users selling final stock |
| Financial reports | 3 | Revenue/COGS/profit correctness |
| Docker | 3 | Build/run/health/env |
| Azure | 4 | ACR, Container Apps, gateway, DB connectivity, monitoring |
| CI/CD | 4 | Build failure, image push, deployment, rollback |
| E2E | All | Register -> login -> product -> purchase -> sale -> dashboard -> report |

# 13. Critical Test Cases

TENANT ISOLATION
Create Tenant A and product A.
Create Tenant B.
As B, GET /products and try to access product A.
Expected: A's data is inaccessible. RLS must enforce this.

SALE ATOMICITY
Stock = 5; sell 3 -> sale succeeds, stock = 2.
Then sell 10 -> request fails and stock/ledger/customer balance remain unchanged.

# 14. Implementation Order

| Stage | Work | Owner |
| --- | --- | --- |
| 1 | Repo + branches + API/ERD agreement | All |
| 2 | Schema + migrations | 2 |
| 3 | Backend scaffold | 3 |
| 4 | React Native shell/navigation | 1 |
| 5 | Auth + JWT + tenant provisioning | 2 |
| 6 | RLS + tenant middleware | 2 |
| 7 | Products/categories/inventory | 2+3 |
| 8 | Sales/purchases/expenses/ledger | 3 |
| 9 | Mobile API integration | 1 |
| 10 | Dashboard/report APIs + UI | 3+1 |
| 11 | Docker | 3 |
| 12 | Azure PostgreSQL | 2 |
| 13 | ACR + Container Apps + networking | 4 |
| 14 | Blob integration | 3+4 |
| 15 | Application Gateway + HTTPS | 4 |
| 16 | Monitor + Key Vault + RBAC | 4 |
| 17 | GitHub Actions CI/CD | 4 |
| 18 | End-to-end testing | All |
| 19 | Final deployment/demo/docs | All |

# 15. Git & Collaboration Rules

One shared repository with feature branches.

Suggested branches: feature/mobile, feature/auth-rbac-rls, feature/sales-ledger, feature/azure-devops.

Use pull requests.

Maintain one shared API/OpenAPI contract.

Database migrations are version controlled.

Never commit .env, passwords, JWT secrets or Azure credentials.

Keep .env.example only.

Every PR records what changed and what was tested.

# 16. Environment Variables

NODE_ENV=
PORT=
DATABASE_URL=
JWT_SECRET=
JWT_EXPIRES_IN=
AZURE_STORAGE_ACCOUNT=
AZURE_STORAGE_CONTAINER=
AZURE_KEY_VAULT_URL=
API_BASE_URL=

CI/CD Azure authentication variables should be supplied securely
through GitHub/Azure identity mechanisms, not committed.

# 17. Definition of Done — Core MVP

Shop registration and login work.

Tenant isolation works through PostgreSQL RLS.

Products/inventory work.

Purchases increase stock.

Sales reduce stock atomically.

Customer credit and supplier payables work.

Expenses work.

Ledger records work.

Revenue/COGS/gross/net profit are verified.

Home dashboard works.

Mobile app reaches deployed Azure backend over HTTPS.

Backend runs in Docker.

Image is stored in ACR.

Backend runs in Container Apps.

PostgreSQL runs on Azure.

Blob storage works where required.

Azure monitoring/logging works.

Secrets are not hard-coded.

GitHub Actions deploys successfully.

End-to-end demo succeeds.

# 18. Explicitly Out of Initial Scope

AI/ML forecasting

LLM/NLP business assistant

AI recommendations

AI anomaly detection

Separate Next.js web dashboard

Kubernetes/AKS

Large-scale Redis/SQS/read-replica architecture

Enterprise tenant sharding

# 19. Future Roadmap

GST-compliant invoices

PDF/Excel exports

Barcode/QR scanning

Expanded multi-user/RBAC

Automated cloud backups

Offline-first synchronization

WhatsApp/SMS reminders

AI/ML roadmap features if later required

# 20. Final Ownership & Dependencies

| Member | Owns | Hands off |
| --- | --- | --- |
| 1 | React Native app | Screens, navigation, API integration, final build |
| 2 | DB/Auth/RLS/Azure PostgreSQL | Schema, migrations, auth, RLS, DB contract |
| 3 | Business backend/Docker/Blob | REST modules, financial logic, container and storage integration |
| 4 | Azure/DevOps | ACR, Container Apps, Gateway, monitoring, Key Vault, CI/CD |

Member 2 -> stable DB/auth contract -> Member 3
Member 2 + 3 -> stable API contract -> Member 1
Member 3 -> tested Docker backend -> Member 4
Member 2 -> Azure DB endpoint/config -> Member 4
All -> final integration/E2E testing

# 21. Scope Note

This document updates the previous AWS plan to the team's final decisions: Azure replaces AWS, only the React Native mobile app is built, and AI/ML is not required initially. Core project concepts from the uploaded blueprint such as PostgreSQL, tenant_id multi-tenancy, RLS, financial transaction integrity, REST APIs, Docker and cloud deployment are retained. Azure-specific service choices are implementation adaptations where the blueprint did not specify the exact Azure implementation.